# Semi-Annual Progress Report for Alaska Ocean Observing System (AOOS)

Principal Investigator:  Molly McCammon, AOOS, 1007 W. Third Ave., Suite 100, Anchorage, AK 99501; (907) 644-6703; mccammon@aoos.org

Recipient Institution:  Seward Association for the Advancement of Marine Science

PO Box 1329, Seward, AK 99664

# NOAA Award # NA08NOS4730406

# Period of Performance: August 1, 2008 through January 31, 2009

# Prepared February 24, 2009 by:

# Molly McCammon, AOOS Executive Director

# Dr. Mark Johnson, AOOS DMAG Leader

# Dr. Robert Campbell, PWS Demonstration Project Leader

# PROJECT SUMMARY

The Alaska Ocean Observing System (AOOS) is the regional association for Alaska managing the statewide and three regional coastal and ocean observing systems for the Alaska region.  The systems and the regional association are collectively referred to as AOOS.  The goals of AOOS are to provide quality processed and integrated data from a variety of sources and create information products and model forecasts to meet the needs of stakeholders including state and federal resource managers, commercial, subsistence and sport fishermen, oil and gas developers, shipping interests, Alaska Native communities, and researchers. The AOOS products are provided through a distributed, web-based information network.

The original 3-year proposal (requesting $2.2 million in Year 1) addressed a multitude of goals for developing and expanding ocean observing platforms, models and information products in Alaska’s three Regional Coastal Ocean Observing Systems (RCOOS) – the Arctic, the Bering Sea/Aleutian Islands, and the Gulf of Alaska.  This proposal was significantly scaled back in year 1 due to the reduction of funds to $1 million.    This revised project focuses on:

- Continuing to further statewide capacity in data management, modeling and product visualization using the established (although somewhat reduced) data management team and Modeling and Analysis Group (DMAG) at the University of Alaska Fairbanks in conjunction with the Arctic Regional Supercomputing Center; and

- Continuing the implementation of the Prince William Sound (PWS) Ocean Observing System pilot project that collects observations for use by stakeholders and develops and tests forecast models as a demonstration of an end-to-end observing system in Alaska by focusing on continued development of a suite of forecast models for use in PWS and elsewhere in the state.

II.	PROGRESS AND ACCOMPLISHMENTS

- Data Management and Analysis Group: Dr. Mark Johnson, Lead PI

(University of Alaska Fairbanks)

The Data Management and Analysis Group develops data management and communications products, data visualization tools, and satellite remote sensing products.

#### Data Management and Communications (DMAC)

Data Manager Rob Cermak continues to serve on the national DMAC committee and write DMAC planning documents. AOOS PI Mark Johnson is part of the IOOS Modeling Committee that is developing plans for modeling at the national level and discussing how to transition IOOS models to become operational. DMAC is collaborating with the Coast Guard Search and Rescue, the North Pacific Research Board, Minerals Management Service, Barrow Arctic Science Consortium and others to provide data to state and federal agencies.

With supplemental funding from the North Pacific Research Board, AOOS has launched the Alaska Marine Information System, a project and metadata browser that provides an easy to use web-interface for Alaskan projects and datasets. We provided an on-site public demonstration at the Alaska Marine Science Symposium in January 2009. This symposium has become ‘the’ event for the marine science community in Alaska, and we expect that AMIS will meet numerous needs of our broad stakeholder base.

AMIS is searchable by a suite of variables including the PI name, dataset title, start and end dates, funding organization, keywords, IOOS core variables, study area, science platform or sensor, and similar variables. Each project has a geographical study area so the user can see on a map where projects are located and how different project areas may overlap. AMIS now provides search and display of project information and data sets from around Alaska including selected model data sets. Now that AMIS is functional, we are expanding the project and data that it includes. AMIS is being developed as a direct result of stakeholder requests from MMS, NPRB, and researchers with whom AOOS has been meeting.

AOOS is now revising the design of our web pages to make them more streamlined and easier to use. We have hired a new web programmer after quite a long search. The new site is on-line and we are currently responding to community feedback.

Data Information Product Development

AOOS is part of the IOOS working group that is implementing the IOOS data backbone. One of our primary efforts is making the SOS service available so that all RAs will deliver the same data sets as NDBC, COOPS, etc. Similarly, we are incorporating WFS and WMS protocols as well in order to move files and map them. We are using the Prince William Sound Field Experiment slated for summer 2009 as a demonstration to get data to the IOOS backbone. Example data streams include SNOTEL, ADCP, and CTD data plus data streams from national assets such as C-Man stations, NDBC buoys, and HADS. Presently, AOOS acts as “local knowledge” to ensure that these data streams meet the national IOOS standards in data format.

We are meeting the needs of a suite of additional stakeholders. Minerals Management Service (MMS) receives real-time surface data feeds from the AOOS DMAC that currently collects all available real-time data in Alaska, including the interior portions of the state. Data from these non-marine sections of the state are important, particularly interior temperatures, because broad coverage of atmospheric parameters is necessary for model development and validation. MMS has requested that AOOS provide a ship operations page to denote locations of ships operating in AK coastal waters. We have a working relationship with NWS who have requested that AOOS post the SWAN forecasts in grib2 binary format on our pages. They also have requested from AOOS DMAC winds and waves for Passage Canal in PWS and lower Cook Inlet. Other requests for data archival and display have led to collaborations with the ArcOD data base people with AOOS acting as the data broker to publish those data to OBIS and GBIF, national data clearinghouses.

AOOS DMAC has become the data management organization for the Bering Sea Integrated Ecosystem Research Program (BSIERP) and has acquired funding from the North Pacific Research Board to do this. The above services as well as other requests that come in from across the state far outstrip the DMAC’s ability to meet these needs. AOOS funding reductions leave us with two data handlers and a web developer. We are exploring ways to expand the DMAC group using other funds so that we can meet the existing needs of our stakeholders.

A significant new collaboration within the University of Alaska Fairbanks is with the Geographical Information System of Alaska (GINA). GINA personnel and AOOS DMAC personnel have agreed to share software resources and use the best tools from each of our groups to meet our independent needs. Currently this means that certain mapping software developed by GINA is now applied to some of the AOOS data sets and has resulted in faster data display of 2D spatial data. AOOS, in turn, will handle GINA datasets that are outside their traditional static, 2D data handling capabilities. Presently this collaboration is mutually beneficial, and we are exploring if this relationship should be formalized through an MOU.

- Prince William Sound Demonstration Project: Dr. Robert Campbell, Lead PI,

Prince William Sound Science Center; Co-PI Dr. Carl Schoch, consultant)

The PWS pilot project is progressing as planned. Funds in this proposal are being used to complete the 4 major AOOS models and conduct the observing system experiment (OSE) July 19 to August 3, 2009. An update of the respective efforts is detailed below.

Regional Oceanographic Modeling System (ROMS) modeling (Dr. Yi Chao, Jet Propulsion Laboratory)

Work has focused on the implementation of a 3-dimensional variational data assimilation (3DVAR) scheme (Li et al. 2008) into the PWS ROMS configuration.  The 3DVAR data assimilation methodology was selected because of its ability to propagate observational information, which is often sporadically and irregularly distributed, in both the horizontal and vertical directions through an advanced error covariance formulation, as well as its computational efficiency that enables real-time operational forecasting.  The ROMS 3DVAR is designed to assimilate all types of observations simultaneously and reliably. The implementation of a new two-step, multi-scale version (MS-3DVAR) of this scheme has been which treats both the large-scale and small scale impacts of the observations on the model fields has been completed.  The ROMS configuration used consists of a 3-level nested configuration covering the Prince William Sound at 1-km resolution, the northeastern Gulf of Alaska (GOA) at 3-km, and the northeastern Pacific Ocean at 9-km. Preliminary test runs have been completed for the period 15 July – 15 August 2004.  The primary data sources available during the period are AVHRR sea surface sea temperatures, HF radar surface currents and a limited number of vertical profiles of temperature and salinity during late July/early August.

Figure 1 shows comparisons of observed S-N cross sections of temperature and salinity (upper panels) for 30 July 2004 with the ROMS simulated (middle panels) and the differences between them (lower panels).  Though there are broad similarities in pattern (near surface waters are fresher and warmer in the north), certain model deficiencies (mixed layer slightly too deep) result in some substantial differences in temperature and salinity (lower panels), especially in the depth range between 5 and 25 m.  These differences can be as large as 3 – 4 C in temperature and 2 PSU in salinity.  Figure 2 shows that substantial improvement can be obtained using the  ROMS version that includes the MS-3DVAR scheme and assimilates these observations.  Differences in temperature are reduced nearly everywhere and are generally less than 1 C.  For the salinity, the improvement is most apparent below 25 m, where the differences are reduced by more than 50% to less than 0.25 PSU.  The differences are reduced above this level as well, but remain larger than desired in a range of 1 to 1.5 PSU.

Figure 3 shows that the improvement obtained with the data assimilation persists in a comparison with all available vertical profiles within the PWS during the period 15 July – 15 August 2004.  This figure shows the bias, RMS differences and correlation of the ROMS simulated (blue curves) and ROMS with MS-3DVAR (green curve) against the observations.  For the temperature, the bias and RMS differences are reduced substantially at nearly all depths.  The bias and RMS differences are within comfortingly small, less than 0.5 at all depths.  For the salinity, the improvements are most clear below 25 m (as noted above for the cross-section) and as noted above are unacceptably large above this level (bias exceeding 1 PSU, RMS approaching 2 PSU). The correlations are similar for both the simulation and MS-3DVAR runs, though there is some increase in the near-surface temperature correlations in the MS-3DVAR run.  We note that the number of profiles (approximately 20) may be too small to obtain robust results on the correlation. Our current development efforts are focused on reducing the errors in the near surface salinity.  We expect that more advanced QC procedures, which are under development, will be one of the modifications required.

Figure 1. South-north vertical cross-sections of temperature (left) and salinity (right) for 30 July 2004. The upper panel is the observed, the middle the ROMS simulated and the lower panel is the difference between them.

Figure 2. South-north vertical cross-sections of temperature (left) and salinity (right) for 30 July 2004. The upper panel is the observed, the middle the ROMS data assimilation run and the lower panel is the difference between them.

Figure 3. Mean bias (left), RMS differences (middle) and correlations (right) as a function of depth for ROMS simulated profiles compared with all available observed profiles within the PWS during the period 15 July – 15 August 2004.

Ecosystem modeling (Dr. Fei Chai, University of Maine)

As a part of AOOS Prince Williams Sound (PWS) operational modeling activity, nutrient-phytoplankton-zooplankton (NPZ) processes have been incorporated into the ROMS circulation model. Dr. Chai at the University of Maine has been collaborating with Dr. Yi Chao and his group at UCLA and JPL for the past 18 months, and have successfully implemented a NPZ model into the 3 level nested ROMS (Regional Ocean Model System), with 1 km resolution (level 2) for the Prince Williams Sound region. The NPZ model is based on the Carbon, Silicate, and Nitrogen Ecosystem model (CoSiNE, Chai et al., 2002), which was developed for the equatorial Pacific and modified for the Gulf of Alaska and PWS. We have conducted several ROMS-CoSiNE model simulations, and preliminary analysis focused on seasonal cycle of 2004. Some ROMS-CoSiNE results have been presented at the PWS PI meeting in January.

Figure 4.Comparison between the modeled sea surface temperature (SST) and chlorophyll (right panels) and the satellite observed SST (AVHRR) and chlorophyll (MODIS) (left panels).

Model-data comparisons for May 2004 are presented in figure 4. The ROMS-CoSiNE captured the phytoplankton spring bloom, which compares well with MODIS derived surface chlorophyll values. The circulation model tends to produce colder surface temperature comparing to the satellite data. We are in the process of conducting more detailed model-data comparison for model domain.

Model results have not yet been compared with in situ observations A joint proposal to NPRB was developed with Dr. Tom Kline at the PWS Science Center to evaluate the ROMS-CoSiNE model performance with in situ observations. These comparisons will include the temperature, salinity, nutrients, oxygen, and plankton biomass, especially focusing on a few key sections where the field measurements were conducted. In the near future, integration of the ROMS-CoSiNE model will continue, in preparation for the 2009 PWS field experiment. The goal for the ROMS-CoSiNE modeling work during the 2009 field experiment is to produce near real-time fields of nutrients, oxygen and plankton biomass for the PWS, to be distributed via the JPL website.

Observing System Experiment (Mark Halverson, Prince William Sound Science Center)

Mark Halverson has been hired to replace Jennifer Ewald as the primary physical oceanographer associated with this project.  He arrived in Cordova in January, just in time to attend the PWSOOS field experiment planning meeting in Anchorage.  Prior to Mark’s arrival the conductivity-temperature loggers that are part of the oceanographic moorings were sent to SeaBird for refurbishment and calibration.  Since his arrival, Mark has been working to service the acoustic doppler current meters (ADCP) and other mooring components.  The subsurface moorings in Hinchinbrook Entrance and Montague Strait will be in place by the beginning of April.

Scott Pegau has coordinated with other investigators to begin developing a sampling plan for the summer.  The sampling plan is necessary to establish boat support needs in order to put out ship service bid packets.  The plan has been enhanced through a commitment from the Oil Spill Recovery Institute to provide an additional $42,000 to help bring autonomous underwater vehicles to Prince William Sound to add to the hydrographic measurements being collected during the field experiment.  Furthermore, a commitment for providing oil spill response buoys was obtained from Alaska Clean Seas.  Sampling stations and lines for the OSE are shown in figure 5.

Figure 5.  Sampling stations for the 2009 Observing System Experiment.

Nearshore moorings (Dr. Robert Campbell, PI)

A pilot mooring was deployed in Port San Juan, near the Armin F. Koernig hatchery, from October 2007 to November 2008.  Several lessons were learned from the pilot moorings; issues with galvanic corrosion and ground loops were diagnosed.  Based on those lessons, new instruments with opto-isolation were purchased.

Preparations are underway for the two new moorings at Lake Bay and Naked Island.   As well as new CT recorders, the discovery of cracks in the optical heads of two existing fluorometers necessitated the purchase of two new fluorometers.  The logging and communication electronics have been purchased, and data loggers were delivered to Micro Specialties Inc. to be programmed. They will be returned to PWSSC in late February.  All enclosures and mooring hardware is in place, and it is anticipated that all the moorings will be deployed in early March.  The Naked Island site does not have a starband system, and it appears that a cellular modem uplink will be nontrivial (the local cellular carrier has very narrow hardware requirements).  The float on Naked Island also has a large oil spill response barge moored to it, which would endanger the telemetry cable.  Plans are going ahead to deploy the Naked Island mooring with internal logging, and data will be downloaded as often as possible during the field experiment.  Real time data will be made available to the modeling groups through the AOOS website.

HF Radar (Dr. Mark Johnson, UAF)

The HF radar will be operated in Prince William Sound at the Shelter and Knowles Bay sites for at least two weeks beginning July 15, 2009 using existing propane generators. The major issue regarding the use of HF radar in Alaska’s ocean observing program relates to the lack of electricity and telecommunications at remote sites. There is the need for a robust, cost-effective remote power source to counter the extreme costs of using traditional power such as diesel generators. For example, a three month deployment using diesel generators is approximately $250K with a significant amount due to logistics of placing heavy gear on site by charter boat and helicopter. Major funding is required to develop and maintain a team in Alaska to work on HF radar year round, and researchers at UAF have had success in securing some independent funds to do this although that timeframe will not help the summer 2009 effort.

HF radar data processed to 2D surface current information in near-real time will be provided for the Prince William Sound Field Experiment in July 2009 for two weeks by working on-site with 2 to 4 dedicated personnel during this period. Because most of the HF radar equipment, including battery and power generation, was removed following funding reductions and the postponement of the PWS Field Experiment from 2008 to 2009, key components such as the battery bank and at least one propane generator will be redeployed. The expectation at this time is to also run bio-diesel generators to charge a battery bank that will supply the power to the HF radar. This technology is more robust and offers newer technology than the propane. The propane generators are not currently in a mode to automate, nor are either of the bio-diesel generators. Data will be streamed via the Starband network to UAF where it will be processed and transmitted to JPL for assimilation.

Future HF operations in Alaska should be aimed at long-term operations in order to average out the steep start up costs associated with supplying power, establishing telecommunications, site preparation, and transfer of equipment to remote locations. Following the PWS field experiment, terminal funding and permitting at the agency level require that all equipment be removed from the two sites so that there is no footprint left behind. A good working relationship with the permitting agency will be maintained so that future HF radar deployments will be possible.

References

Chai, F., R. C. Dugdale, T-H Peng, F. P. Wilkerson, and R. T. Barber (2002): One Dimensional Ecosystem Model of the Equatorial Pacific Upwelling System, Part I: Model Development and Silicon and Nitrogen Cycle. Deep-Sea Res. II, Vol. 49, No. 13-14, 2713-2745.

Li, Z., Y. Chao, J.C. McWilliams, and K. Ide (2008),  A three-dimensional variational data assimilation scheme for the Regional Ocean Modeling System: Implementation and Experiments.  J. Geophys. Res., in press.

III.ISSUES

A.  Funding uncertainty

AOOS began operating in the summer of 2005 using a $2 million FY 2005 earmark.  That earmark was reduced to $1.7 million in FY 2006.  Following a competitive process, AOOS was awarded $750,000 in June 2007, and following another competitive process for FY 08 funds, an additional $1 million in summer 2008. This funding variability and uncertainty continue to make it very difficult to develop and sustain a program, hire and keep qualified personnel, and proceed forward with long-term plans.  The reduction in 2007 required AOOS to drop its financial support for the Amukta Pass and Southeast mooring programs and the Barrow ice radar, reduce staffing for the DMAG group, and significantly pare down the goals for the Prince William Sound pilot project.  These are significant losses to the AOOS stakeholders since they are in addition to the loss of the Bering Strait moorings and work in Cook Inlet/Kachemak Bay in 2006.  With the recent record minimum Arctic ice in summer 2007, there is a pressing need for improved monitoring and forecasting capability in Alaska—the U.S. Arctic—for marine navigation and safety and to continue to understand climate change. The additional funds in 2008 will only allow for the core data management group to continue, and to fund the Prince William Sound demonstration project.

We note this again: If the AOOS program is looking at approximately $2 million a year as its base funding for the near future (as opposed to ramping up from a $2 million minimum), the AOOS board likely would re-consider how we approach the issue of expanding observation capacity in the three AOOS regions.  The board may consider focusing more of its financial resources on the data and modeling components of AOOS and using those to integrate existing observation efforts and develop stakeholder products, although these would have less utility with fewer observations.  In all cases, we will continue our existing efforts to leverage the AOOS data system with other agency programs that might have future funding for observation components.

B.  Future of HF Radar

The use of HF radar technology is critical for the future of AOOS in Alaska. The major issue regarding the use of HF radar as a tool in Alaska’s ocean observing program relates to the lack of electricity at remote sites and the need for a robust, cost-effective remote power source.  Major funding is required to develop and maintain a team to work on HF radar year round. Apparently this is an issue of concern to other Regional Associations, and thus, might be appropriately addressed at the national level. We are exploring how to tap into existing power infrastructure in Prince William Sound because the HF radar there (as elsewhere) is critical for data assimilation into models. This continues to be a critical issue for AOOS.

C.  Modeling needs

The ocean circulation models being developed for Alaska waters depend on the boundary conditions identified through large-scale North Pacific models.  The other Pacific Ocean observing systems will rely on these large-scale North Pacific models, as will international efforts such as the Global Ocean Observing System (GOOS).  IOOS needs to address the issue of what are national responsibilities for modeling, and what are regional responsibilities.

Alaska’s largest challenge is with ecosystem based management and models to support these efforts.  There is still significant uncertainty regarding this. A strategy should be developed to build a modeling component that will build on and share expertise at the local level and nationally.

D.  Interaction with global efforts

An Arctic GOOS is reportedly under development, as is SAON – a Sustained Arctic Observing Network.  PICES, an international scientific organization, also has interest in developing a North Pacific GOOS alliance. Since Alaska is the U.S. Arctic, AOOS needs to be considered a partner in developing these programs.

E.  Expectation management

Given the uncertainty of future funding, AOOS staff has had a difficult time “selling” the IOOS program, particularly to commercial fishermen and other industry sectors – potentially our largest customers and stakeholders.  We need to develop a national strategy for this that can be used at the regional level.

F.  Transition from research to operations

We are going to find it challenging in Alaska to transfer many of our observing system components into an operational system.  Given our remote coastline, vast distances to ship and human support, and extreme weather conditions, our systems will need substantial time and funding to become truly operational.

IV.KEY PERSONNEL

The AOOS Data Management team hired a new web programmer in November 2008.  Dr. Robert Campbell replaced Dr. Carl Schoch as the Lead PI for the Prince William Sound portion of the program, although Dr. Schoch will continue on the project as a Co-PI.

V.BUDGET ANALYSIS

All financial reports are up to date.