# Semi-Annual Progress Report for Alaska Ocean Observing System (AOOS)

Principal Investigator:  Molly McCammon, AOOS, 1007 W. Third Ave., Suite 100, Anchorage, AK 99501; (907) 644-6703; mccammon@aoos.org

Recipient Institution:  Seward Association for the Advancement of Marine Science

PO Box 1329, Seward, AK 99664

# NOAA Award # NA07NOS4730206

# Period of Performance: April 1, 2008 through September 30, 2008

# Prepared October 31, 2008 by:

# Molly McCammon, AOOS Executive Director

# Dr. Mark Johnson, AOOS DMAG Leader

# Dr. Carl Schoch, PWS Demonstration Project Leader

# PROJECT SUMMARY

The Alaska Ocean Observing System (AOOS) is the regional association for Alaska managing the statewide and three regional coastal and ocean observing systems for the Alaska region.  The systems and the regional association are collectively referred to as AOOS.  The goals of AOOS are to provide quality processed and integrated data from a variety of sources and create information products and model forecasts to meet the needs of stakeholders including state and federal resource managers, commercial, subsistence and sport fishermen, oil and gas developers, shipping interests, Alaska Native communities, and researchers. The AOOS products are provided through a distributed, web-based information network.

The original 3-year proposal (requesting $2 million in Year 1) addressed a multitude of goals for developing and expanding ocean observing platforms, models and information products in Alaska’s three Regional Coastal Ocean Observing Systems (RCOOS).  This proposal was significantly scaled back to a 1-year only project for $750,000.  This revised project focuses on:

- Continuing to further statewide capacity in data management, modeling and product visualization using the established (although somewhat reduced) data management team and Modeling and Analysis Group (DMAG) at the University of Alaska Fairbanks in conjunction with the Arctic Regional Supercomputing Center; and

- Continuing the implementation of the Prince William Sound (PWS) Ocean Observing System pilot project that collects observations for use by stakeholders and develops and tests forecast models as a demonstration of an end-to-end observing system in Alaska by focusing on continued development of a suite of forecast models for use in PWS and elsewhere in the state.  Funds in this proposal complete development of a real-time data assimilated ROMS ocean circulation model and an NPZ biological model.

- PROGRESS AND ACCOMPLISHMENTS

- Data Management and Analysis Group: Dr. Mark Johnson, Lead PI

(University of Alaska Fairbanks)

The Data Management and Analysis Group develops data management and communications products, data visualization tools, and satellite remote sensing products.

#### Data Management and Communications (DMAC)

The DMAC team continues to demonstrate its ability and knowledge in both data management and communications and is well connected with the national effort. Data Manager Rob Cermak serves on the national DMAC committee and has a key role in writing DMAC planning documents. Significant real-time data is now on line and available to stakeholders, along with the popular web-cams from a number of statewide locations.  DMAC is collaborating with the Coast Guard Search and Rescue, the North Pacific Research Board, Minerals Management Service, Barrow Arctic Science Consortium and others to provide data to state and federal agencies.  AOOS PI Mark Johnson is part of the IOOS Modeling Committee that is developing plans for modeling at the national level and discussing how to transition IOOS models to become operational.

With funding from the North Pacific Research Board, AOOS has hired a software engineer to launch the Alaska Marine Information System which includes a project and metadata browser that provides an easy to use web-interface for Alaskan projects and datasets. To meet national standards, the project and metadata browser will search the AOOS data records to automatically update the status of our data holdings. Experience gained through this will apply to the development of the broader metadata browser necessary for allowing stakeholders to search for specific data. New data streams acquired by AOOS will meet IOOS metadata standards, however, at present we acquire as much data as possible with the hope that future funding will allow a dedicated data handler to work with data providers to create relevant metadata. Development of AMIS is our single highest priority because it will meet the needs of so many of our stakeholders.

Data Visualization and Information Product Development

AOOS is part of the IOOS working group that is implementing the IOOS data backbone. One of our primary efforts is making the SOS service available so that all RAs will deliver the same data sets as NDBC, COOPS, etc. Similarly, we are incorporating WFS and WMS protocols as well in order to move files and map them. We are using the Prince William Sound Field Experiment slated for summer 2009 as a demonstration to get data to the IOOS backbone. Example data streams include SNOTEL, ADCP, and CTD data plus data streams from national assets such as C-Man stations, NDBC buoys, and HADS. Presently, AOOS acts as “local knowledge” to ensure that these data streams meet the national IOOS standards in data format.

We are meeting the needs of a suite of additional stakeholders. Minerals Management Service (MMS) receives real-time surface data feeds from the AOOS DMAC that currently collects all available real-time data in Alaska, including the interior portions of the state. Data from these non-marine sections of the state are important, particularly interior temperatures, because broad coverage of atmospheric parameters is necessary for model development and validation. MMS has requested that AOOS provide a ship operations page to denote locations of ships operating in AK coastal waters. We have a working relationship with NWS who have requested that AOOS post the SWAN forecasts in grib2 binary format on our pages. They also have requested from AOOS DMAC winds and waves for Passage Canal in PWS and lower Cook Inlet. Other requests for data archival and display have led to collaborations with the ArcOD data base people with AOOS acting as the data broker to publish those data to OBIS and GBIF, national data clearinghouses.

AOOS DMAC has acquired additional funding from the North Pacific Research Board (NPRB) to provide the data management services for the Bering Sea Integrated Ecosystem Research Program (BSIERP). The above services as well as other requests that come in from across the state far outstrip the DMAC’s ability to meet these needs. AOOS funding reductions leave us with two data handlers and a web developer. We are exploring ways to expand the DMAC group using other funds so that we can meet the existing needs of our stakeholders. This is a challenge as we need additional technical staff to accept additional data requests, yet University regulations prohibit us from adding a new person until 12 months of salary are in place. This catch-22 challenges our ability to meet the growing stream of stakeholder requests.

A significant new collaboration within the University of Alaska Fairbanks is with the Geographical Information System of Alaska (GINA). GINA personnel and AOOS DMAC personnel have agreed to share software resources and use the best tools from each of our groups to meet our independent needs. Currently this means that certain mapping software developed by GINA is now applied to some of the AOOS data sets and has resulted in faster data display of 2D spatial data. AOOS, in turn, will handle GINA datasets that are outside their traditional static, 2D data handling capabilities. We expect to formalize this relationship within a few months through an MOU.

The initial version of the Alaska Marine Information System (AMIS) will soon be released to our stakeholders; a public demonstration will be conducted at the Alaska Marine Science Symposium in Anchorage, Alaska in late January 2009. This symposium has become ‘the’ event for the marine science community in Alaska, and we expect that AMIS will meet numerous needs of our broad stakeholder base.

To meet their needs, the above project browser is searchable by a suite of variables including the PI name, dataset title, start and end dates, funding organization, keywords, IOOS core variables, study area, science platform or sensor, and similar variables. Each project has a geographical study area so the user can see on a map where projects are located and how different project areas may overlap. This software is under development as a direct result of stakeholder requests from MMS, NPRB, and researchers with whom AOOS has been meeting.

- Prince William Sound Demonstration Project: Dr. Carl Schoch, Lead PI

(Prince William Sound Science Center)

The PWS pilot project is progressing as planned under the leadership of PI Dr. Carl Schoch.  Budget reductions have caused several components of the demonstration to be postponed.  Without additional funds we will not be able to support all the components of the demonstration project beyond the next fiscal year. Funds in this proposal are being used to complete 2 of the 4 major AOOS models: the ROMS model and the NPZ model. An update of the respective efforts is detailed below:

Prince William Ocean Modeling (Dr. Jim McWilliams, UCLA)

As part of the Prince William Sound Ocean Observing System (PWSOOS) we have been developing a real-time nowcast-forecast modeling system.  The system consists of a regional ocean model component forced by output from a regional atmospheric component.  The ocean component is the Regional Ocean Modeling System (ROMS) and the atmospheric component is either the RAMS or WRF regional atmospheric model.   When fully developed the system will assimilate real-time streams of data, gathered in-situ or remotely sensed, and produce routine predictions of ocean conditions for the PWS and northern shelf of the Gulf of Alaska.

The ROMS configuration used consists of a 3-level nested configuration covering the Prince William Sound at 1-km resolution, the northeastern Gulf of Alaska (GOA) at 3-km, and the northeastern Pacific Ocean at 9-km.  We have successfully applied a similar nested ROMS configuration in the Monterey Bay region.   We are currently developing a data assimilation system suitable for this PWS ROMS version.   In this system, near real-time in situ and satellite data will be assimilated to provide operational nowcasts which serve as the initial conditions for 2-3 day forecasts (depending on the availability of forecast atmospheric fields).  The ROMS assimilation model output will made available to PWSOOS users through a web-based database and graphic interface as well as a Live Access Server (LAS).

Coastal freshwater discharge and tides have been identified as primary driving mechanisms of the local coastal circulation in the Gulf of Alaska (GOA) and Prince William Sound (PWS). In order to incorporate freshwater discharge into the PWS ROMS, the digital elevation model (DEM) of Wang et. al (2004) is being used.  The model is forced by air temperature and precipitation data from either regional atmospheric models such as RAMS or WRF, or from NCEP reanalysis data. The DEM also includes glacier, snow storage, and melting processes. The freshwater discharge has been divided into point sources (major rivers) and line sources (grid coastlines). We have applied this model in the three ROMS model domains in the North Pacific Ocean/GOA regions. We have validated the model by comparing the simulated runoff for the point source representing the Copper River to observed streamflow at this location, and are using these outputs to force the PWS ROMS model.

Evaluation of Model Performance

One of the challenges in developing a modeling system such as this is how to evaluate its performance given a sparse set of available observations.  In order to make meaningful comparisons, the model output needs to be matched with observations on the correct temporal and spatial scales.   We are currently evaluating the performance of a tide-permitting PWS ROMS configuration. We have completed the modifications to incorporate tides and freshwater forcing and are verifying that simulations forced by output from the RAMS meso-scale atmospheric model produce a realistic seasonal cycle in temperature and salinity.  A number of experimental simulations using atmospheric forcing fields corresponding to the year 2004 have been performed with the new model version.  The preliminary results are encouraging.

We have also examined the simulation of the surface currents and compared them to the HF radar observations available during the summer season.   Here we found a substantial impact of tides.  Observations show a cyclonic circulation centered roughly in the central PWS, while both of the simluations without tides (upper right, lower left) show an anti-cyclonic circulation there.  Only the simulation with tides produces currents with a cyclonic circulation in this region, though the circulation is weaker than that observed.  Overall, these comparisons demonstrate that the model performance with tides and freshwater forcing is realistic enough for us to begin the transition to data-assimilating mode.

Data Assimilation (Dr. Yi Chao, JPL)

We have developed and will implement a 3-dimensional variational data assimilation (3DVAR) scheme into the PWS ROMS configuration.  We select the 3DVAR data assimilation methodology because of its ability to propagate observational information, which is often sporadically and irregularly distributed, in both the horizontal and vertical directions through an advanced error covariance formulation, as well as its computational efficiency that enables real-time operational forecasting.  Our ROMS 3DVAR is designed to assimilate all types of observations simultaneously and reliably. Different types of observations come with different errors and generally are dynamically inconsistent. One challenge is to keep the obtained analysis in reasonable dynamic balance after the different types of observations are assimilated. The ROMS 3DVAR currently incorporates particular weak constraints based on hydrostatic and geostrophic balance, though these two balance constraints can be replaced by more sophisticated balance equations.

Concerning the data needed for assimilation, we have implemented a daily download and processing of the currently available real-time observational data, and are also downloading daily WRF atmospheric model 48-hour forecasts performed at the University of Alaska, Anchorage as part of AOOS/PWSOOS. Therefore, all the elements are in place to transition the PWS simulations to data assimilation mode - first for 2004 to compare with the simulations already performed - and subsequently to real-time mode.

NPZ: The ecosystem modeling for the Prince William Sound (Dr. Fei Chai, UM)

As a part of the nowcast-forecast modeling effort, we have developed and incorporated a marine ecosystem model into the ROMS circulation model. The marine ecosystem processes are based on Carbon, Si(OH)4, and Nitrogen Ecosystem (CoSiNE) Model, which consists multiple nutrients and plankton dynamics. In collaboration with Dr. Yi Chao’s group at the JPL/NASA, we have used one version of the PWS circulation model to implement the CoSiNE model, and conducted simulations to test model structure and parameters.

The ROMS-CoSiNE has been forced with atmospheric modeled wind and heat flux for Gulf of Alaska and PWS region, starting January 1 to December 31, 2004, as a testing period. We have successfully coded the CoSiNE model into the PWS ROMS, and are able to conduct several coupled model runs for 2004. The ecosystem model is able to reproduce seasonal cycles of phytoplankton growth dynamics, which depends on the light, nutrients, and temperature for the PWS. We have started to analyze the model results, and noticed a few technical issues related to both circulation and ecosystem models. First, the version of the circulation model for PWS hasn’t incorporated rivers and tides, which creates a couple of problems for transporting nutrients. For example, there is not enough vertical mixing due to the lack of tides, and the lack of freshwater input from the rivers tend to reduce the vertical stratification. These effects seem to balance each other, which produces reasonable nutrient concentrations, but for the wrong reasons. We plan to test these two effects with the new version of the ROMS for PWS. Second, the CoSiNE model needs to be retuned for the shallow regions, such as areas with water depth less than 5m in the PWS. One issue is to do with the water-benthic interaction, which the sinking organic particles hit the bottom need to be dissolved into the water column as nutrients. The results from the current ROMS-CoSiNE model tend to accumulate at the bottom, which generate unrealistic features. We will plan to fix this problem by incorporating a simple benthic model.

In the next year we intend to pursue the following ecosystem modeling activities: 1) continue to implement and test the CoSiNE model with the latest ROMS code for the PWS, which include rivers and tides; 2) analyze the PWS ROMS-CoSiNE model results, and data-mining for model evaluation; 3) conduct near real-time simulations and prepare for the field experiment during August 2009. Our long-term modeling goals are to establish coupled circulation-ecosystem models that are capable of producing real-time and forecasts of nutrients, plankton, and marine habitat for key fisheries for the PWS and northern shelf of Gulf of Alaska.

- ISSUES

A.  Funding uncertainty

AOOS began operating in the summer of 2005 using a $2 million FY 2005 earmark.  That earmark was reduced to $1.7 million in FY 2006.  Following a competitive process, AOOS was awarded $750,000 in June 2007, and following another competitive process for FY 08 funds, an additional $1 million in summer 2008. This funding variability and uncertainty continue to make it very difficult to develop and sustain a program, hire and keep qualified personnel, and proceed forward with long-term plans.  The reduction in 2007 required AOOS to drop its financial support for the Amukta Pass and Southeast mooring programs and the Barrow ice radar, reduce staffing for the DMAG group, and significantly pare down the goals for the Prince William Sound pilot project.  These are significant losses to the AOOS stakeholders since they are in addition to the loss of the Bering Strait moorings and work in Cook Inlet/Kachemak Bay in 2006.  With the recent record minimum Arctic ice in summer 2007, there is a pressing need for improved monitoring and forecasting capability in Alaska—the U.S. Arctic—for marine navigation and safety and to continue to understand climate change. The additional funds in 2008 will only allow for the core data management group to continue, and to fund the Prince William Sound demonstration project.

We note this again: If the AOOS program is looking at approximately $2 million a year as its base funding for the near future (as opposed to ramping up from a $2 million minimum), the AOOS board likely would re-consider how we approach the issue of expanding observation capacity in the three AOOS regions.  The board may consider focusing more of its financial resources on the data and modeling components of AOOS and using those to integrate existing observation efforts and develop stakeholder products, although these would have less utility with fewer observations.  In all cases, we will continue our existing efforts to leverage the AOOS data system with other agency programs that might have future funding for observation components.

B.  Future of HF Radar

Although funds are not included in this project for HF Radar, the use of this technology is critical for the future of AOOS in Alaska. The major issue regarding the use of HF radar as a tool in Alaska’s ocean observing program relates to the lack of electricity at remote sites and the need for a robust, cost-effective remote power source.  Major funding is required to develop and maintain a team to work on HF radar year round. Apparently this is an issue of concern to other Regional Associations, and thus, might be appropriately addressed at the national level. We are exploring how to tap into existing power infrastructure in Prince William Sound because the HF radar there (as elsewhere) is critical for data assimilation into models. This continues to be a critical issue for AOOS.

C.  Modeling needs

The ocean circulation models being developed for Alaska waters depend on the boundary conditions identified through large-scale North Pacific models.  The other Pacific Ocean observing systems will rely on these large-scale North Pacific models, as will international efforts such as the Global Ocean Observing System (GOOS).  IOOS needs to address the issue of what are national responsibilities for modeling, and what are regional responsibilities.

Alaska’s largest challenge is with ecosystem based management and models to support these efforts.  There is still significant uncertainty regarding this. A strategy should be developed to build a modeling component that will build on and share expertise at the local level and nationally.

D.  Interaction with global efforts

An Arctic GOOS is reportedly under development, as is SAON – a Sustained Arctic Observing Network.  Since Alaska is the U.S. Arctic, the question arises regarding the role of AOOS in these efforts.  This is still to be defined.  PICES, an international scientific organization, also has interest in developing a North Pacific GOOS alliance.  How should AOOS play in this arena?

E.  Expectation management

Given the uncertainty of future funding, AOOS staff has had a difficult time “selling” the IOOS program, particularly to commercial fishermen and other industry sectors – potentially our largest customers and stakeholders.  We need to develop a national strategy for this that can be used at the regional level.

F.  Transition from research to operations

We are going to find it challenging in Alaska to transfer many of our observing system components into an operational system.  Given our remote coastline, vast distances to ship and human support, and extreme weather conditions, our systems will need substantial time and funding to become truly operational.

- KEY PERSONNEL

Since the AOOS Data Management team lost its web programmer in October 2007, we have continued to search for a replacement without success.  In the meantime, we have been using the personnel funds to fully fund the other DMAG staff, including the satellite technician.

- BUDGET ANALYSIS

Budget expenditures are lagging somewhat behind the project proposal because of an attempt to use up all prior year funds in an attempt to fully fund the staff.  We have requested a one year extension. All financial reports are up to date.