# Semi-Annual Progress Report for Alaska Ocean Observing System (AOOS)

Principal Investigator:  Molly McCammon, AOOS, 1007 W. Third Ave., Suite 100, Anchorage, AK 99501; (907) 644-6703; mccammon@aoos.org

Recipient Institution:  Seward Association for the Advancement of Marine Science

PO Box 1329, Seward, AK 99664

# NOAA Award # NA07NOS4730206

# Period of Performance: April 1, 2009 through September 30, 2009

# Prepared October 27, 2009 by:

# Molly McCammon, AOOS Executive Director

# Dr. Mark Johnson, AOOS DMAG Leader

# Dr. Rob Campbell, PWSSC PI

# PROJECT SUMMARY

The Alaska Ocean Observing System (AOOS) is the regional association for Alaska managing the statewide and three regional coastal and ocean observing systems for the Alaska region.  The systems and the regional association are collectively referred to as AOOS.  The goals of AOOS are to provide quality processed and integrated data from a variety of sources and create information products and model forecasts to meet the needs of stakeholders including state and federal resource managers, commercial, subsistence and sport fishermen, oil and gas developers, shipping interests, Alaska Native communities, and researchers. The AOOS products are provided through a distributed, web-based information network.

The original 3-year proposal (requesting $2 million in Year 1) addressed a multitude of goals for developing and expanding ocean observing platforms, models and information products in Alaska’s three Regional Coastal Ocean Observing Systems (RCOOS).  This proposal was significantly scaled back to a 1-year only project for $750,000.  This revised project focuses on:

- Continuing to further statewide capacity in data management, modeling and product visualization using the established (although somewhat reduced) data management team and Modeling and Analysis Group (DMAG) at the University of Alaska Fairbanks in conjunction with the Arctic Regional Supercomputing Center; and

- Continuing the implementation of the Prince William Sound (PWS) Ocean Observing System pilot project that collects observations for use by stakeholders and develops and tests forecast models as a demonstration of an end-to-end observing system in Alaska by focusing on continued development of a suite of forecast models for use in PWS and elsewhere in the state.  Funds in this proposal complete development of a real-time data assimilated ROMS ocean circulation model and an NPZ biological model.

- PROGRESS AND ACCOMPLISHMENTS

- Data Management and Analysis Group: Dr. Mark Johnson, Lead PI, University of Alaska Fairbanks

The Data Management and Analysis Group develop data management and communications products, data visualization tools, and satellite remote sensing products.

Data Management and Communications (DMAC)

The AOOS Data Manager Rob Cermak serves on the national DMAC committee and has a key role in writing DMAC planning documents. Significant real-time data is now on line and available to stakeholders, along with the popular web-cams from a number of statewide locations, plus a suite of physical oceanography data sets from the Institute of Marine Science, UAF, the Prince William Sound Field Experiment supported by AOOS, and from the North Pacific Research Board’s BSIERP project. Additionally, DMAC is collaborating with the the Arctic Ocean Diversity (ARCOD) project and is uploading biological sampling data into local databases and the nation archives.

AOOS has created the Alaska Marine Information System, a project and metadata browser that provides an easy to use web-interface for Alaskan projects and datasets. To meet national standards, the project and metadata browser will search the AOOS data records to automatically update the status of our data holdings. Experience gained through this will apply to the development of the broader metadata browser necessary for allowing stakeholders to search for specific data. New data streams acquired by AOOS will meet IOOS metadata standards, however, at present we acquire as much data as possible with the hope that future funding will allow a dedicated data handler to work with data providers to create relevant metadata.

The above project browser is searchable by a suite of variables including the PI name, dataset title, start and end dates, funding organization, keywords, IOOS core variables, study area, science platform or sensor, and similar variables, and a public version is available at http://ak.aoos.org/amis/. Each project has a geographical study area so the user can see on a map where projects are located and how different project areas may overlap, although we are currently working the PIs to correct and/or update the lat/long bounding box for improved visualization.

Data Visualization and Information Product Development

AOOS is part of the IOOS working group that is implementing the IOOS data backbone. One of our primary efforts is making data available via nationally adopted protocols including WFS, SOS, DAP and WMS in order to search for files, transport them, and map them in a seamless national system. We are using the Prince William Sound Field Experiment as a testbed to get data to the IOOS backbone. Example data streams include SNOTEL, ADCP, and CTD data plus data streams from national assets such as C-Man stations, NDBC buoys, and HADS. Presently, AOOS acts as “local knowledge” to ensure that these data streams meet the national IOOS standards in data format.

AOOS DMAC has acquired additional funding from the North Pacific Research Board (NPRB) to provide the data management services for the Bering Sea Integrated Ecosystem Research Program (BSIERP). These data include oceanographic data from CTDs, moorings, shipboard observations, meteorological observations, local and traditional knowledge, and other data streams. All data from BSIERP, PWSFE, ARCOD, and other sources are being incorporated into the AMIS data warehouse to make it easy to search for data, find it, and download in useful formats.

- Prince William Sound Demonstration Project: Dr. Rob Campbell, Prince William Sound Science Center Lead PI

The PWS pilot project is progressing as planned under the leadership of PWSSC Lead PI Dr. Rob Campbell and project lead PI Dr. Carl Schoch.  Funds in this proposal are being used to complete 2 of the 4 major AOOS models: the ROMS model and the NPZ model.

AOOS has partnered with, and supplemented investments for the past four years by the Prince William Sound (PWS) Oil Spill Recovery Institute, The PWS Science Center, and the PWS Regional Citizens’ Advisory Council, to demonstrate an end-to-end ocean observing system with a primary focus on forecasting surface currents (primarily for oil spill response), and a secondary goal of forecasting the timing and magnitude of spring plankton blooms for improved fishery and hatchery management. A major field experiment and evaluation occurred in 2009 to assess which observing system components are critical to the major stakeholder groups in PWS (e.g. coastal communities, oil and gas transportation industry and oil spill responders, commercial fishermen, recreational and commercial boaters, and Coast Guard search and rescue responders). The high resolution wind, wave and ocean current forecast products provide expanded and improved marine safety for recreational and commercial vessel operators and enhance the security to oil tanker traffic in PWS. Improved environmental and ecological forecasting products will enable resource managers, PWS hatchery and commercial fishing organizations to improve management decisions on fishing and human activities.

The nested ROMS (Regional Ocean Modeling System) circulation and NPZ (Nutrient Phytoplankton Zooplankton) biological forecasts, the SWAN (Simulating Waves Nearshore) wave model, and the WRF (Weather Research and Forecasting) model have been developed and were operational for the observing system experiment (OSE), which was be conducted July 19 to August 2, 2009. Deployment of an array of nearshore ocean sensors, as well as a high frequency radar array, provided real-time boundary conditions for model assimilation, and vessel surveys provided synoptic data for model validation.  An update of the respective efforts is detailed below.

Regional Oceanographic Modeling System (ROMS) modeling (Dr. Yi Chao, Jet Propulsion Laboratory)

All work during this period has focused on preparing and participating in the real-time field experiment during July 19- August 3, 2009.  A data-assimilating 3-level nested ROMS configuration was used with a 1-km resolution domain covering the Prince William Sound. Nearly all the data gathered during the experiment were assimilated in real-time, including: HF radar surface currents, Ship CTD temperature and salinity profiles, glider and REMUS AUV profiles, AVHRR and MODIS sea surface sea temperatures.  ROMS nowcasts and forecasts were produced and images, analysis and model output provided to the field experiment community via the JPL and AOOS experiment web sites beginning in early July.  In addition, during the two weeks of the field experiment, a daily forecasting summary was provided which provided a synopsis of atmospheric and oceanic conditions in the Prince William Sound and a discussion of any changes forecast for the subsequent 24 to 48 hours.  Most results can be found at the JPL OurOcean/PWS portal (http://ourocean.jpl.nasa.gov/PWS), a preliminary assessment of the ROMS performance during the experiment is given here.

During the field experiment, JPL developed a daily summary map showing the location of the most recent observational platforms.  Figure 1 shows the locations of all the observational platforms during the 2-week period.  JPL also developed an interactive wind page showing the hourly wind map provided by the WRF model (Figure 2a).  Hourly wind speed and direction predicted by WRF can be directed compared against the buoy observations (Figure 2b).

With the observational data being assimilated into ROMS, the circulation in PWS (and its variability) is realistically forecasted during the field experiment.  During the first week of the field experiment, the central sound was dominated by the easterly winds and northward surface current (Figure 3a).  The wind weakened during the second week of the field experiment, and the central sound circulation was characterized by a cyclonic eddy (Figure 3b), which is very similar to observations made during the 2004 field experiment.

Associated with the Hinchinbrook Entrance, inflow of relatively high surface salinity waters (greater than 30 PSU) were advected into the central Sound.  Figure 4 shows the surface salinity distribution as forecast by ROMS for July 25, 00 GMT.  It shows a relatively narrow north-south tongue of high salinity in the central Sound.   The purple line in this image shows the track of the CalPoly glider through this region during approximately the same time. Figure 5 compares this ROMS forecast salinity to that observed by the glider.  It shows salinities in a longitude-depth cross-section.  Near the surface, both observations and the ROMS forecast show salinities increasing from east to west, with the glider observations showing particularly strong gradients near 213.2E, implying that the tongue of high salinity is sharper than that seen in the ROMS forecast.   Although the ROMS gradients are weaker than observed by the glider (in the vertical as well as the horizontal) the overall pattern is reproduced quite well.

The positive impact of the ship CTD data on the ROMS nowcast is shown in Figure 6.  The temperature impact is relatively larger than the salinity, mostly due to the larger error in estimating the fresh-water input into the PWS.

A web-based interactive drifter trajectory tool was developed shortly before the field experiment.  Users can release simulated drifters using the most updated ROMS hourly forecast.  Toward the end of the field experiment, an ensemble ROMS forecast was also developed using slight different initial conditions.  Figure 7 shows a set of simulated drifter trajectories using about a dozen ensemble ROMS forecasts that can be directly

compared against the observed drifter trajectory.

Figure 1. Locations of the in situ observational sensors and platforms during the 2-week long 2009 field experiment.

Figure 2a.  A typical (2:00 GMT July 27, 2009) weather map being updated hourly during the 2009 field experiment showing the surface wind being predicted by the WRF model (black arrow and color contours) and measured by the ocean buoys (red arrow).

Figure 2b. Time series of the wind speed (top) and direction (bottom) during the 2-week field experiment as measured (red circles and line) and predicted by WRF (blue square is nowcast and blue line is hourly forecast) at the NDBC buoy 46069 location in the central sound.

Figure 3a. Surface current map as measured by the HF radar (red arrow) and predicted by the 3D ROMS circulation model (black arrow) during the first week of the field experiment (July 18 – 21).

Figure 3b. Surface current map as measured by the HF radar (red arrow) and predicted by the 3D ROMS circulation model (black arrow) during the second week of the field experiment (July 31 – Aug 3).

Figure 4. ROMS twenty-four hour forecast surface salinity (color, PSU) and surface current distribution for 25 July 2009, 00 GMT.  The purple line represents the track taken by the CalPoly glider at approximately the same time.

Figure 5.  East-west section (along the line shown in Fig. 4) of the temperature (left) and salinity distributions as a function of depth as measured by the Slocum Glider (top) and predicted by the 3D ROMS model (bottom) during August 24-25.

Figure 6. Typical vertical profiles of temperature and salinity as measured by the ship CTD and predicted by ROMS on July 28.  The error plots show the positive impact of assimilating this particular ship CTD data into ROMS.

Figure 7. Drifter trajectories as measured from the released time of July 25 at 02 GMT and recovered time of July 28 at 02 GMT (left panel) and predicted by a cluster of ensemble ROMS forecasts with slightly different initial conditions (right panel).

Ecosystem modeling (Dr. Fei Chai, University of Maine)

As a part of PWS operational modeling activity, nutrient-phytoplankton-zooplankton (NPZ) processes have been incorporated into the ROMS circulation model. Dr. Chai at the University of Maine has been collaborating with Dr. Yi Chao and his group at UCLA and JPL, and we have successfully implemented a NPZ model into the 3 level nested ROMS (Regional Ocean Model System), with 1 km resolution (level 2) for the Prince Williams Sound region. The NPZ model is based on the Carbon, Silicate, and Nitrogen Ecosystem model (CoSINE), which was developed for the equatorial Pacific and modified for the Gulf of Alaska and PWS. We have conducted several ROMS-CoSiNE model simulations, and preliminary analysis focused on seasonal cycle of 2004.

During the past six months, we have focused our efforts to conduct the ROMS-CoSINE model simulations near real time, and producing the NPZ model results for the PWS field experiment during July 19- August 3, 2009. We started running the ROMS-CoSINE model from 1 April 2009, and saving the model output every 5 days. Starting 1 June 2009, we have outputted the model results 4 times a day. During the first week of the field experiment, the weather was quite stormy with abundant rainfall, and we could not obtain any good remote sensed ocean color images. On August 2, the weather was clear and there was a good MODIS image showing surface chlorophyll distribution. We compared the modeled monthly (July) averaged chlorophyll with the MODIS derived chlorophyll, (Figure 8). Due to the cloud coverage, which reduces the surface light level, for the weeks before August 2, we do not know how phytoplankton growth evolved, i.e. there is little information about temporal variation of chlorophyll. In general, the model is able to reproduce a similar level of chlorophyll values for the PWS comparing to the MODIS observations. Also, the modeled sea surface temperature (SST) compares very well with the AVHRR derived SST. In part, this is due to the fact that the ROMS assimilates the observed information, including both in situ and remote sensing products, which constrains the physical processes in the ROMS. Due to lack of biological observations, we could not assimilate biological information into the model, which is difficult to compare biological model results with the observations for near real time conditions. A post hoc comparison is however ongoing.

As well as comparing the modeled results with the remote sensing observations, we also compared the ROMS-CoSINE predictions with the in situ observations. There are three moorings in the PWS, which collect continuous records of temperature and chlorophyll, at Esther Island, Naked Island and Port San Juan (Figure 9). Due to some technical and communication issues, the mooring data was not included into the data stream until near the end of PWS field experiment, so we couldn’t conduct a near real time model-data comparison. We compare the ROMS-CoSINE modeled surface chlorophyll and SST with the mooring observations at Esther Buoy (Figure 10), Naked Island (Figure 11), and Port San Juan (Figure 12). Overall, the ROMS reproduced the observed temperature quite well. For the chlorophyll comparisons, the ROMS-CoSINE is able to reproduce a similar order of chlorophyll level at all three locations, but the model could not capture the large temporal variation of chlorophyll at Naked Island and Port San Juan, especially during April and May.

We are continuing our evaluation of the model, and comparing with other types of observations. In collaboration with Dr. Rob Campbell at the PWS Science Center, we are comparing the nutrients, oxygen, and more chlorophyll observations with the modeled results, especially focusing on the sections where the field measurements were conducted. In the near future, based upon these model-data comparisons, we plan to re-run the ROMS-CoSINE model for the period from April to October 2009, which will include adjusting some parameter values to improve the model performance. The goal for the ROMS-CoSINE modeling work during the next year is to prepare a manuscript to document the model development and improvement with model-data comparisons for PWS.  Most recently, the ROMS-CoSiNE model has been transferred to U. Maine (it was previously run at JPL), so that model runs and modifications may be done more efficiently.

Figure 8. Comparison between the modeled sea surface temperature (SST) and chlorophyll (lower panels) and the satellite observed SST (AVHRR) and chlorophyll (MODIS) (top panels). The August 2, 2009 has a rarely clear day image for more than one month, so we used the monthly averaged model results for July 2009.

Figure 9. Bathymetry of Level-2 nested ROMS model and sample stations in the model (Esther Buoy, Naked Island, and Port San Juan). AMBCS (http://www.ambcs.org) has maintained a continuous buoy observation in these three locations since April 7, 2009.

Figure 10. Comparison of SST and chlorophyll between in situ data and model output at Esther Buoy. For observed chlorophyll, only those data measured around mid-night are used and plotted. For the model results, in April and May, the model output is every five days. Starting 1 June 2009, the model output is saved 4 times every day.

Figure 11. Comparison of SST and chlorophyll between in situ data and model output at Naked Island. For observed chlorophyll, only those data measured around mid-night are used and plotted. For the model results, in April and May, the model output is every five days. Starting 1 June 2009, the model output is saved 4 times every day.

Figure 12. Comparison of SST and chlorophyll between in situ data and model output at Port San Juan. For observed chlorophyll, only those data measured around mid-night are used and plotted. For the model results, in April and May, the model output is every five days. Starting 1 June 2009, the model output is saved 4 times every day.

- ISSUES

A.  Funding uncertainty

AOOS began operating in the summer of 2005 using a $2 million FY 2005 earmark.  That earmark was reduced to $1.7 million in FY 2006.  Following a competitive process, AOOS was awarded $750,000 in June 2007, and following another competitive process for FY 08 funds, an additional $1 million in summer 2008 and $1 million in summer 2009. This funding variability and uncertainty continue to make it very difficult to develop and sustain a program, hire and keep qualified personnel, and proceed forward with long-term plans.  The reduction in 2007 required AOOS to drop its financial support for the Amukta Pass and Southeast mooring programs and the Barrow ice radar, reduce staffing for the DMAG group, and significantly pare down the goals for the Prince William Sound pilot project.  These are significant losses to the AOOS stakeholders since they are in addition to the loss of the Bering Strait moorings and work in Cook Inlet/Kachemak Bay in 2006.  With the recent record minimum Arctic ice in summer 2007 and minimum volume in summer 2008, there is a pressing need for improved monitoring and forecasting capability in Alaska—the U.S. Arctic—for marine navigation and safety and to continue to understand climate change. The additional funds in 2008 and 2009 will only allow for the core data management group to continue, and to fund the Prince William Sound demonstration project. We will continue our existing efforts to leverage the AOOS data system with other agency programs that might have future funding for observation components.

B.  Future of HF Radar

Although funds are not included in this project for HF Radar, the use of this technology is critical for the future of AOOS in Alaska. The major issue regarding the use of HF radar as a tool in Alaska’s ocean observing program relates to the lack of electricity at remote sites and the need for a robust, cost-effective remote power source.  Major funding is required to develop and maintain a team to work on HF radar year round. Funds were included in a separate grant to operate HF Radar during the PWS Field Experiment, but only for the length of the field experiment itself.  Following the experiment’s conclusion, the entire radar system was removed from the sound pending new technology and new funding.

- Future Reviews

AOOS will be organizing a series of presentations and papers highlighting the results of the 2009 Field Experiment, including a special session at the 2010 Alaska Marine Science Symposium.  An external review of the model results and an assessment of the PWS observing system needs will also be conducted.

- BUDGET ANALYSIS

Since budget expenditures were lagging behind due to some delays in both projects, we requested and were granted a one year extension. Expenditures are now on track to complete this project on schedule. All financial reports are up to date, and a final report will be submitted on time.