# Semi-Annual Progress Report for Alaska Ocean Observing System (AOOS)                                                 NOAA Award # NA05NOS4731078

# March 1, 2008 through August 31, 2008

# Prepared September 28, 2008 by Molly McCammon, AOOS Executive Director

# I.  GOALS AND OBJECTIVES:  Accomplishments as of August 31, 2008

# These accomplishments were achieved by the AOOS project leader, Molly McCammon and the AOOS subcontractors: the Alaska SeaLife Center (ASLC), the University of Alaska Fairbanks (UAF), and Prince William Sound Science Center/Oil Spill Recovery Institute (PWSSC/OSRI).

A. Identify Additional Stakeholders and Stakeholder Benefits; Develop Education and Outreach

Implement Education and Outreach Plan (ASLC)

We received the formal funding letter for the Center for Ocean Science Education Excellence (COSEE) proposal for Alaska (originally submitted March 1, 2007) in August, 2008. This grant will fulfill a major portion of AOOS outreach goals and objectives, and AOOS will be working closely with the other ten COSEE partners to share real-time data about ocean climate change in the north. AOOS Director McCammon is the lead PI for the project. Co-PIs Nora Deans and Ray Barnhardt attended the national COSEE Network retreat on Catalina Island hosted by COSEE West in May. Deans also participated in a National Science Foundation Ocean Sciences Division review panel for proposals to fund COSEE collaborative grants, the COSEE Coordinating Office, and the national COSEE Evaluator. At the annual National Marine Educators Association conference, Deans attended a COSEE Council meeting on Skidaway Island. The AOOS communications team regularly participates in monthly teleconferenced meetings of the COSEE Council, the Web Working Group, and a New COSEE Center Working Group.

In August, all COSEE Alaska PIs met in Anchorage for a planning meeting. In September we launched the search for a Marine Education Specialist. Planning has begun for three upcoming events: a meeting of school districts to discuss future Ocean Science Fairs; the 2009 Alaska Marine Science Symposium; and the Communicating Ocean Science Workshop, which AOOS co-hosts. AOOS co-sponsored a children’s book, Pete Puffin’s Wild Ride, which features Alaska’s ocean currents. Published by Alaska Geographic, AOOS funds supported the donation of the book to every public school and library in Alaska. An online teacher’s guide will also be jointly developed by AOOS and Alaska Geographic. In June, the Senior Outreach Manager traveled to the NOAA/UAF Kasitsna Bay Lab to present AOOS materials and Pete Puffin’s Wild Ride to middle school teachers updating the Alaska Seas and Rivers curriculum, produced by Alaska Sea Grant and the Alaska Department of Education.

We commissioned an Alaska SeaLife Center science educator to review the education and outreach efforts of national and international ocean observing program and to review the AOOS website with recommendations for educational tools useful for marine educators. These reports will be shared with the National Federation of Regional Association’s newly formed Education and Outreach Committee, and provide a baseline as we look to create new educational products for AOOS’ real-time data. AOOS staff members have participated in the IOOS Communications Working Group and on the Outreach and Education Committee of the National Federation of Regional Associations.

Extensive outreach efforts continue including presentations and participation at state and national symposia. The Senior Outreach Manager and Executive Director presented a poster at the Orlando Oceans 2008 conference in March entitled: “Collaborations in Ocean Science Education in Alaska: SEANET.”

B. Expansion of Observing Capacity:  AOOS Region 1: Gulf of Alaska

Nitrate Monitoring at the GAK1 Mooring (UAF)

AOOS is no longer providing funds to this project, although data is still made available via the web and compiled in the AOOS data base. Funds were used to acquire two Satlantic In Situ Ultraviolet Spectrometer (ISUS) sensors to determine nitrate concentrations in seawater for periods up to one year. Nitrate is a key nutrient controlling primary production in the surface layer of coastal waters in the Gulf of Alaska. The ISUS sensors were successfully deployed on the GAK1 mooring in the Gulf of Alaska starting in 2005. This mooring is the termination point for the oceanographic Seward Line that provides data for the longest running oceanographic time series in Alaska waters.

GOA ocean observation scientist (ASLC)

##### The GOA implementation plan development included detailed design of combined atmospheric and ocean observing systems intended for deployment at the entrances of Alaska’s ports, harbors, and marine terminals. This conceptual network of coastal stations has come to be known as “Harbornet.”The Alaska SeaLife Center (ASLC) was funded by AOOS to design and test a prototype data collection station to be installed at Seward Harbor and to further develop aspects of the data dissemination and archiving system leading to expansion of the network to other harbors across the State. The ASLC in turn contracted the University of Alaska Anchorage (UAA), School of Engineering in August 2008 to lead technical aspects of the prototype station design, data collection configuration, installation at Seward Harbor, and monitoring of performance.  An Alaska electronics firm specializing in remote coastal data collection systems, Micro Specialties, Inc., was hired by ASLC in August 2008 to support hardware configuration, installation, and testing of the equipment.

##### Southeast moorings (PMEL)

The deployed moorings were recovered in March 2007 and provided very good data.  The moorings have not been redeployed due to loss of future funding and a decision to analyze existing data first.

Cook Inlet Nutrients and Chlorophyll (PWSSC/OSRI)

These activities occurred only in year 1 of the grant and not in year 2.

##### Continued operation of Surface Current Mapper (UAF)

Because of reduced funding for 2007-2008 of this project, the PWS field experiment has been postponed from 2007 to 2009. The reduced funding to support High Frequency (HF) Radar instrumentation in Prince William Sound (PWS) at Shelter Bay and at Knowles Head made continued operation impossible. Both HF radar sites were decommissioned in August 2007 when some electronics, all batteries, and other equipment were removed. HF radar in PWS is now in hiatus. In order to provide HF radar data during the Prince William Sound Field Experiment in summer of 2009, we will deploy biodiesel generators and batter banks to the two radar sites and make them operational for at least two weeks in July 2009. These data will be available in real-time for assimilation into models. Remote power has significant start up costs, and our expectation is that we will operate for the two weeks in summer with personnel on-site to fix any problems that arise during the field experiment. After this, we expect that both sites will operate without on-site staff for some period of time. Following this, both sites will be completely de-commissioned because we do not have funds to operate them, despite continued requests for the data streams. Future HF radar work will need to recognize the funding realities of developing remotely operated HF radar for multi-season operation.

Prince William Sound – A Pilot Program for AOOS (PWSSC/OSRI)

The PWS pilot project is progressing as planned under the leadership of PI Dr. Carl Schoch.  Budget reductions have caused several components of the demonstration to be postponed.  Without additional funds we will not be able to support all the components of the demonstration project beyond the next fiscal year. Current activities include:

SNOTEL Gauges for Meteorological and Precipitation Data (Rick McClure, NRCS)

After a four year process, permits were finally secured from the U.S. Forest Service to deploy new SnoTel stations on Chugach National Forest lands around Prince William Sound.  However, with only one year remaining for the five-year demonstration of AOOS in PWS and with uncertain long term funding from either AOOS or OSRI, our partners at the Natural Resources Conservation Service are concerned about deploying these stations only to dismantle them a year from now. Following discussions among the PWS investigators the decision was made to postpone deployment until long term maintenance funds can be secured for the new stations.  The other eight weather stations are operating very well.  The station at the Nuchek Spirit Camp was upgraded with a new telemetry system and Starband satellite broadband service and that station was also upgraded with a real time web camera.

Central PWS Mooring (Jen Ewald, PWSSC)

This mooring was intended to help determine the magnitude and frequency of water renewal in deep basins of PWS.  Data was to be used to help validate and improve circulation forecasts from the ocean circulation models which require information on residence times of water masses.  The mooring hardware was purchased with AOOS funds, an acoustic release was borrowed from the University of Alaska Fairbanks, and a CTD was purchased with funds provided by the Oil Spill Recovery Institute.  However the project has not yet made it through the state permitting process and the deployment of this mooring has been postponed until the required permits are secured.

Real-time telemetry for the Copper River stream gauge (USGS)

The seasonal stream gauge on the Copper River is functioning very well and a stage/discharge relationship has been established so that river discharges are now being reported.  Telemetry equipment funded by AOOS allows for real-time data feeds to the web page at waterdata.usgs.gov/nwis and www.aoos.org.  With real-time data telemetry, discharge measurements from the Copper River stream gauge can be assimilated into the ROMS ocean circulation model.  An MOU is in place between the PWS Science Center and the U.S. Geological Survey for the long term operation of this gauge.

Thermosalinograph/fluorescence surveys (Jen Ewald, PWSSC)

Supplemental hydrographic data are being collected with periodic boat-based surveys since the spring of 2007. The F/V Alena K is instrumented with a thermosalinograph to acquire underway measurements of near-surface temperature and salinity, a fluorometer to measure chlorophyll, and a transmissometer to quantify turbidity. From spring 2007 to January 2008, the F/V Alena K also conducted CTD casts at seventeen locations during each survey with the goal of estimating the seasonal cycle of freshwater content in the sound. The high speed thermosalinograph cruises will continue but the schedule has been reduced to four cruises per year for 2008.

National Data Buoy Center weather and ocean buoys (Mike Burdette, NDBC)

The NDBC with AOOS support has deployed an experimental buoy in Montague Strait.  This buoy measures directional waves and water currents in this important entrance to the Sound.  The new buoy includes an ADCP provided by AOOS and is transmitting data in near real-time.  The measurements made by the NDBC buoys help provide better data on weather and current patterns in PWS and the Gulf of Alaska.

Mooring enhancements to measure biophysical coupling (Jen Ewald, PWSSC)

The fluorometers have been discontinued from the deep water moorings and will be used instead on the nearshore moorings described below.  Key factors in the ecology of PWS are the timing and magnitude of nutrient enhancements and plankton blooms.

Nearshore moorings (Rob Campbell, PWSSC)

The pilot mooring in Port San Juan has been transmitting data since October 2005.  The initial CT recorder experienced severe galvanic corrosion, and was replaced in May 2008; the mooring cage was reconfigured at that time to prevent further corrosion.  A cleaning visit was made to the mooring on September 5th 2008 and the instruments are in satisfactory condition. Arrangements have been made to have future cleaning visits done by a local firm (McLaughlin Environmental Services), which will be considerably less expensive than dedicated flights from Cordova. The current CT recorder does appear to have some issues with the conductivity measurement, which may be caused by a problem with current configuration of the power circuitry (a floating ground). The mooring will be revisited in September 2008 to try to diagnose and rectify the problem.  It is not anticipated this will be a problem with the second generation of moorings; CT recorders with opto-isolation will be used.

Preparations are underway for the two new moorings at Lake Bay and Tatitlek.  One new CT recorder has been ordered, and two more will be ordered shortly.  The remaining hardware will be purchased in October-November 2008, with a planned deployment in early 2009 (January/February).

Weather forecasts (Dr. Peter Olsson, AEFF)

The PWS Observing System provides for many weather observations within a relatively small area.  Using these data, the Alaska Experimental Forecast Facility (AEFF) operates two weather models for PWS that have much finer resolution than the current National Weather Service models.  Where the NWS now only has forecast domains with grid spacings of about 12 km, the models developed by AEFF allow for forecasts on domains with grid-spacings as small as 4 km, and even smaller grid-spacings (down to 1 km) for case studies.

The Weather Research and Forecasting (WRF) system is now primarily used for the atmospheric modeling in PWS and is compatible with NWS requirements. The WRF modeling system is intended to be a next-generation mesoscale assimilation and numerical model system. The model is in continuing development by a group of agencies including NCAR, NOAA, DOD AFWA, FAA, University of Oklahoma, and others.  The AEFF runs the WRF model once a day on their Beowulf Linux cluster or, optionally, at the Arctic Region Supercomputing Center. Comparisons between model forecasts and point observations are on-going.

Wave forecasts (Dr. Vijay Panchang, TAMU)

Surface waves constitute an extremely energetic component of the physical oceanography affecting coastal Alaska.  Waves create turbulent effects that can be orders of magnitude larger than baroclinic and barotropic currents that can overwhelm the latter to the extent that even the identity of the currents can periodically be destroyed.  From a practical standpoint, information about the wave conditions in the Alaskan coastal areas is needed to assess the fate of oil spills and related recovery efforts and safe boat/ship operations.  Because buoy and satellite altimeter measurements of waves in coastal waters suffer from spatial and/or temporal sampling limitations, the grid-based wave model SWAN is being developed to make wave predictions for both oil spill response and marine safety applications in PWS.  We are using in situ wave observations from NOAA buoys for validation of model results.

Considerable experimentation has been performed to identify the most appropriate domain and grid choices to obtain optimal results.  In addition to NOAA/NCEP wind fields, the use of regional wind fields like WRF and RAMS has proved to yield decidedly better estimates of wave conditions inside the Sound; this is primarily due to improved spatial coverage. However, there are some drawbacks in the sense that the latter wind fields are produced less frequently than the NCEP products. This can be a disadvantage to extended forecasting and the frequency of forecast production. Based on advice from PMEL’s oil spill modelers, wave-induced surface drift velocities are also now produced by way of forecasts, along with significant wave height, period, direction, and other data.

Prince William Ocean Modeling (Dr. Jim McWilliams, UCLA)

As part of the Prince William Sound Ocean Observing System (PWSOOS) we have been developing a real-time nowcast-forecast modeling system.  The system consists of a regional ocean model component forced by output from a regional atmospheric component.  The ocean component is the Regional Ocean Modeling System (ROMS) and the atmospheric component is either the RAMS or WRF regional atmospheric model.   When fully developed the system will assimilate real-time streams of data, gathered in-situ or remotely sensed, and produce routine predictions of ocean conditions for the PWS and northern shelf of the Gulf of Alaska.

The ROMS configuration used consists of a 3-level nested configuration covering the Prince William Sound at 1-km resolution, the northeastern Gulf of Alaska (GOA) at 3-km, and the northeastern Pacific Ocean at 9-km.  We have successfully applied a similar nested ROMS configuration in the Monterey Bay region.   We are currently developing a data assimilation system suitable for this PWS ROMS version.   In this system, near real-time in situ and satellite data will be assimilated to provide operational nowcasts which serve as the initial conditions for 2-3 day forecasts (depending on the availability of forecast atmospheric fields).  The ROMS assimilation model output will be made available to PWSOOS users through a web-based database and graphic interface as well as a Live Access Server (LAS).

Coastal freshwater discharge and tides have been identified as primary driving mechanisms of the local coastal circulation in the Gulf of Alaska (GOA) and Prince William Sound (PWS). In order to incorporate freshwater discharge into the PWS ROMS, the digital elevation model (DEM) of Wang et al. al (2004) is being used.  The model is forced by air temperature and precipitation data from either regional atmospheric models such as RAMS or WRF, or from NCEP reanalysis data. The DEM also includes glacier, snow storage, and melting processes. The freshwater discharge has been divided into point sources (major rivers) and line sources (grid coastlines). We have applied this model in the three ROMS model domains in the North Pacific Ocean/GOA regions. We have validated the model by comparing the simulated runoff for the point source representing the Copper River to observed streamflow at this location, and are using these outputs to force the PWS ROMS model.

Evaluation of Model Performance

One of the challenges in developing a modeling system such as this is how to evaluate its performance given a sparse set of available observations.  In order to make meaningful comparisons, the model output needs to be matched with observations on the correct temporal and spatial scales.   We are currently evaluating the performance of a tide-permitting PWS ROMS configuration. We have completed the modifications to incorporate tides and freshwater forcing and are verifying that simulations forced by output from the RAMS meso-scale atmospheric model produce a realistic seasonal cycle in temperature and salinity.  A number of experimental simulations using atmospheric forcing fields corresponding to the year 2004 have been performed with the new model version.  The preliminary results are encouraging.

We have also examined the simulation of the surface currents and compared them to the HF radar observations available during the summer season.   Here we found a substantial impact of tides.  Observations show a cyclonic circulation centered roughly in the central PWS, while both of the simulations without tides (upper right, lower left) show an anti-cyclonic circulation there.  Only the simulation with tides produces currents with a cyclonic circulation in this region, though the circulation is weaker than that observed.  Overall, these comparisons demonstrate that the model performance with tides and freshwater forcing is realistic enough for us to begin the transition to data-assimilating mode.

Data Assimilation (Dr. Yi Chao, JPL)

We have developed and will implement a 3-dimensional variational data assimilation (3DVAR) scheme into the PWS ROMS configuration.  We select the 3DVAR data assimilation methodology because of its ability to propagate observational information, which is often sporadically and irregularly distributed, in both the horizontal and vertical directions through an advanced error covariance formulation, as well as its computational efficiency that enables real-time operational forecasting.  Our ROMS 3DVAR is designed to assimilate all types of observations simultaneously and reliably. Different types of observations come with different errors and generally are dynamically inconsistent. One challenge is to keep the obtained analysis in reasonable dynamic balance after the different types of observations are assimilated. The ROMS 3DVAR currently incorporates particular weak constraints based on hydrostatic and geostrophic balance, though these two balance constraints can be replaced by more sophisticated balance equations.

Concerning the data needed for assimilation, we have implemented a daily download and processing of the currently available real-time observational data, and are also downloading daily WRF atmospheric model 48-hour forecasts performed at the University of Alaska, Anchorage as part of AOOS/PWSOOS. Therefore, all the elements are in place to transition the PWS simulations to data assimilation mode - first for 2004 to compare with the simulations already performed - and subsequently to real-time mode.

NPZ: The ecosystem modeling for the Prince William Sound (Dr. Fei Chai, UM)

As a part of the nowcast-forecast modeling effort, we have developed and incorporated a marine ecosystem model into the ROMS circulation model. The marine ecosystem processes are based on Carbon, Si(OH)4, and Nitrogen Ecosystem (CoSiNE) Model, which consists of multiple nutrients and plankton dynamics. In collaboration with Dr. Yi Chao’s group at the JPL/NASA, we have used one version of the PWS circulation model to implement the CoSiNE model, and conducted simulations to test model structure and parameters.

The ROMS-CoSiNE has been forced with atmospheric modeled wind and heat flux for Gulf of Alaska and PWS region, starting January 1 to December 31, 2004, as a testing period. We have successfully coded the CoSiNE model into the PWS ROMS, and are able to conduct several coupled model runs for 2004. The ecosystem model is able to reproduce seasonal cycles of phytoplankton growth dynamics, which depends on the light, nutrients, and temperature for the PWS. We have started to analyze the model results, and noticed a few technical issues related to both circulation and ecosystem models. First, the version of the circulation model for PWS hasn’t incorporated rivers and tides, which creates a couple of problems for transporting nutrients. For example, there is not enough vertical mixing due to the lack of tides, and the lack of freshwater input from the rivers tends to reduce the vertical stratification. These effects seem to balance each other, which produces reasonable nutrient concentrations, but for the wrong reasons. We plan to test these two effects with the new version of the ROMS for PWS. Second, the CoSiNE model needs to be retuned for the shallow regions, such as areas with water depth less than 5m in the PWS. One issue is to do with the water-benthic interaction, which the sinking organic particles hit the bottom need to be dissolved into the water column as nutrients. The results from the current ROMS-CoSiNE model tend to accumulate at the bottom, which generate unrealistic features. We will plan to fix this problem by incorporating a simple benthic model.

In the next year we intend to pursue the following ecosystem modeling activities: 1) continue to implement and test the CoSiNE model with the latest ROMS code for the PWS, which include rivers and tides; 2) analyze the PWS ROMS-CoSiNE model results, and data-mining for model evaluation; 3) conduct near real-time simulations and prepare for the field experiment during August 2009. Our long-term modeling goals are to establish coupled circulation-ecosystem models that are capable of producing real-time and forecasts of nutrients, plankton, and marine habitat for key fisheries for the PWS and northern shelf of Gulf of Alaska.

C. Expansion of Observing Capacity:  AOOS Region 2: Bering Sea and Aleutian Islands

Amukta Pass moorings (PMEL)

Amukta Pass (sill depth ~450m) is a key passage for monitoring volume transport and other fluxes from the North Pacific into the Bering Sea. Four moorings were deployed in May 2006 and recovered in February 2007 in Amukta Pass.  All ADCPs functioned for the entire period as did the Micro-CATs.  In addition, during deployment and recovery, a series of 5 CTD casts were done across Amukta Pass.  All of these data will be available on the PMEL data server and will eventually be on the AOOS website.  The important accomplishment of this deployment is that the instruments functioned for 10 months with the new battery packs.   All four Amukta moorings were redeployed in February 2007 with recovery planned for March 2008 using non-AOOS funds.

Maintaining and Enhancing Physical and Nitrate Monitoring of Bering Strait (UAF)

The data are now part of the AOOS web site and data archive, and the monitoring continues, uninterrupted, with Federal support. These activities were a stopgap measure to ensure an uninterrupted time-series of flow measured through Bering Strait. NOAA and NSF have now partnered to maintain this mooring at least over the next several years. Funds for physical oceanographic moorings for the first year were a one-time support that enabled AOOS to acquire the data as soon as mooring are recovered and the data processed. Funding in year two was for operational costs to place nitrate monitors on the Bering Sea moorings. The data are now part of the AOOS web site and data archive, and the monitoring continues, uninterrupted, with Federal support.

D. Expansion of Observing Capacity:  AOOS Region 3: The Arctic

##### Monitoring sea ice edge and motion (UAF)

Real-time information on sea ice motion and the position of the sea ice edge continues to provide data on the extent, velocity and evolution of coastal sea ice. The installation of the radar is complete, and data are being logged and available on the AOOS web site. The ice edge radar provides useful data to coastal residents near Barrow and to researchers at UAF and elsewhere. Preliminary data suggest that the “break out” events that remove ice from the nearshore zone may be related to “flickering” of the radar images in the moments before the event. Data are being collected to further explore this possibility and understand whether and how it can be used to improve marine safety. These funds were used for hardware upgrades for the sea ice radar and for support of a graduate student. The radar site continues to operate using non-AOOS funds, and the data are being integrated into the AOOS data archive and website. Present funding precludes expansion of the Barrow site to other sites.

E. Integrate Data across Components, Regions, Agencies, Funding Sources

#### Data Management and Communications (DMAC) (UAF)

The DMAC team continues to demonstrate its ability and knowledge in both data management and communications and is well connected with the national effort. Data Manager Rob Cermak serves on the national DMAC committee and has a key role in writing DMAC planning documents. Significant real-time data is now on line and available to stakeholders, along with the popular web-cams from a number of statewide locations.  DMAC is collaborating with the Coast Guard Search and Rescue, the North Pacific Research Board, Minerals Management Service, Barrow Arctic Science Consortium and others to provide data to state and federal agencies.  AOOS PI Mark Johnson is part of the IOOS Modeling Committee that is developing plans for modeling at the national level and discussing how to transition IOOS models to become operational.

With funding from the North Pacific Research Board, AOOS has hired a software engineer to launch the Alaska Marine Information System which includes a project and metadata browser that provides an easy to use web-interface for Alaskan projects and datasets. To meet national standards, the project and metadata browser will search the AOOS data records to automatically update the status of our data holdings. Experience gained through this will apply to the development of the broader metadata browser necessary for allowing stakeholders to search for specific data. New data streams acquired by AOOS will meet IOOS metadata standards, however, at present we acquire as much data as possible with the hope that future funding will allow a dedicated data handler to work with data providers to create relevant metadata.

F. Data and Information Product Development (UAF)

AOOS is part of the IOOS working group that is implementing the IOOS data backbone. One of our primary efforts is making the SOS service available so that all RAs will deliver the same data sets as NDBC, COOPS, etc. Similarly, we are incorporating WFS and WMS protocols as well in order to move files and map them. As a demonstration, we are using the Prince William Sound Field Experiment slated for summer 2009 as a demo to get data to the IOOS backbone. Example data streams include SNOTEL, ADCP, and CTD data plus data streams from national assets such as C-Man stations, NDBC buoys, and HADS. Presently, AOOS acts as “local knowledge” to ensure that these data streams meet the national IOOS standards in data format.

We are meeting the needs of a suite of additional stakeholders. Minerals Management Service (MMS) receives real-time surface data feeds from the AOOS DMAC that currently collects all available real-time data in Alaska, including the interior portions of the state. Data from these non-marine sections of the state are important, particularly interior temperatures, because broad coverage of atmospheric parameters is necessary for model development and validation. MMS has requested that AOOS provide a ship operations page to denote locations of ships operating in AK coastal waters. We have a working relationship with NWS who have requested that AOOS post the SWAN forecasts in grib2 binary format on our pages. They also have requested from AOOS DMAC winds and waves for Passage Canal in PWS and lower Cook Inlet. Other requests for data archival and display have led to collaborations with the ArcOD data base people with AOOS acting as the data broker to publish those data to OBIS and GBIF, national data clearinghouses.

AOOS DMAC has become the data management organization for the Bering Sea Integrated Ecosystem Research Program (BSIERP) and has acquired funding from the North Pacific Research Board to do this. The above services as well as other requests that come in from across the state far outstrip the DMAC’s ability to meet these needs. AOOS funding reductions leave us with two data handlers and a web developer. We are exploring ways to expand the DMAC group using other funds so that we can meet the existing needs of our stakeholders. This is a challenge as we need additional technical staff to accept additional data requests, yet University regulations prohibit us from adding a new person until 12 months of salary are in place. This catch-22 challenges our ability to meet the growing stream of stakeholder requests.

A significant new collaboration within the University of Alaska Fairbanks is with the Geographical Information System of Alaska (GINA). GINA personnel and AOOS DMAC personnel have agreed to share software resources and use the best tools from each of our groups to meet our independent needs. Currently this means that certain mapping software developed by GINA is now applied to some of the AOOS data sets and has resulted in faster data display of 2D spatial data. AOOS, in turn, will handle GINA datasets that are outside their traditional static, 2D data handling capabilities. Presently this collaboration is mutually beneficial. We expect to formalize this relationship within a few months through an MOU.

A key effort for AOOS DMAC is the development of the Alaska Marine Information System, a project and data browser to let stakeholders, scientists, and managers interactively search for projects and data across Alaska. We are presently beta-testing the project browser portion to test that we can load project information and return it to users. Our goal is for stakeholders to be able to search on-line to find specific data and have it formatted to their specifications, search for and visualize different projects and their study areas and access data relevant to those searches.  We are within a month of releasing the initial version of this to our stakeholders and plan a public demonstration at the Marine Science in Alaska Symposium that is held in Anchorage, Alaska at the end of January. This symposium has become ‘the’ event for the marine science community in Alaska, and we expect that AMIS will meet numerous needs of our broad stakeholder base.

To meet their needs, the above project browser is searchable by a suite of variables including the PI name, dataset title, start and end dates, funding organization, keywords, IOOS core variables, study area, science platform or sensor, and similar variables. Each project has a geographical study area so the user can see on a map where projects are located and how different project areas may overlap. This software is under development as a direct result of stakeholder requests from MMS, NPRB, and researchers with whom AOOS has been meeting.

#### Modeling and Analysis Group (MAG) (UAF)

A critical need as forecast models are developed is analysis and validation of the accuracy and performance of a model. This effort is currently on hold until appropriate funding is available.  A fully functional modeling group will require on the order of $1M in funding per year to run the models and produce the forecasts for the Alaska region.  PI Mark Johnson now serves on the NFRA Subcommittee on Modeling and Analysis that assesses how the IOOS modeling will be funded and coordinated.

II. Overall Program Issues and Concerns

The following issues continue to be of concern to the overall development of AOOS:

A.  Funding uncertainty

AOOS began operating in the summer of 2005 using a $2 million FY 2005 earmark.  That earmark was reduced to $1.7 million in FY 2006.  Following a competitive process, AOOS was awarded $750,000 in June 2007, and following another competitive process for FY 08 funds, an additional $1 million in summer 2008. With a Continuing Resolution in place for FY 09, our funding is not likely to be more than the $1 million received for FY 08. This funding variability and uncertainty continue to make it very difficult to develop and sustain a program, hire and keep qualified personnel, and proceed forward with long-term plans.  The reduction in 2007 required AOOS to drop its financial support for the Amukta Pass and Southeast mooring programs and the Barrow ice radar, reduce staffing for the DMAG group, and significantly pare down the goals for the Prince William Sound pilot project.  These are significant losses to the AOOS stakeholders since they are in addition to the loss of the Bering Strait moorings and work in Cook Inlet/Kachemak Bay in 2006.  With the recent record minimum Arctic ice in summer 2007, there is a pressing need for improved monitoring and forecasting capability in Alaska – the U.S. Arctic - for marine navigation and safety and to continue to understand climate change. The additional funds in 2008 will only allow for the core data management group to continue, and to fund the Prince William Sound demonstration project.

We note this again: If the AOOS program is looking at approximately $2 million a year as its base funding for the near future (as opposed to ramping up from a $2 million minimum), the AOOS board likely would re-consider how we approach the issue of expanding observation capacity in the three AOOS regions.  The board may consider focusing more of its financial resources on the data and modeling components of AOOS and using those to integrate existing observation efforts and develop stakeholder products, although these would have less utility with fewer observations.  In all cases, we will continue our existing efforts to leverage the AOOS data system with other agency programs that might have future funding for observation components.

B.  Future of HF Radar

The major issue regarding the use of HF radar as a tool in Alaska’s ocean observing program relates to the lack of electricity and telecommunications at remote sites. There is the need for a robust, cost-effective remote power source.  Major funding is required to develop and maintain a team to work on HF radar year round, and researchers at UAF have had some success in securing independent funds to do this. Apparently this is an issue of concern to other Regional Associations, and thus, might be appropriately addressed at the national level.

The HF Radar tear recently received funding from the Department of Homeland Security to develop a remote power system for HF radar.  Results are expected within 2 years.  This continues to be a critical issue for AOOS.

C.  Integration with IPY

The International Polar Year is providing a pulse of activities in Alaska’s Arctic and Bering Sea regions, many of which the National Science Foundation is collecting into an umbrella Arctic Observing Network (AON), as well as an international effort called the Sustained Arctic Observing Network (SAON).  AOOS will participate with other research entities to assess which of these activities might be sustained over the long-term and incorporated into the overall AOOS program. We are already the archival and display portal for SIZONet, an Arctic program that generates sea ice data sets, and are participating in proposals for future AON funding.  McCammon is actively involved in planning for AON and SAON activities.

D.  Integration with OOI

There have been no recent activities.

E.  DMAC and MAG development without national standards

A key challenge has been to develop the AOOS DMAC and MAG programs without clear national standards.  We are concerned that the closure of the Ocean.US office may delay national planning efforts that are essential to regional success.

F.  Modeling needs

The ocean circulation models being developed for Alaska waters depend on the boundary conditions identified through large-scale North Pacific models.  The other Pacific ocean observing systems will rely on these large-scale North Pacific models, as will international efforts such as the Global Ocean Observing System (GOOS).  IOOS needs to address the issue of what are national responsibilities for modeling, and what are regional responsibilities.

Alaska’s largest challenge is with ecosystem based management and models to support these efforts.  There is still significant uncertainty regarding this. A strategy should be developed to build a modeling component that will build on and share expertise at the local level and nationally. We are hopeful that the national MAST will assist with these issues.

G.  Interaction with global efforts

An Arctic GOOS is reportedly under development, as is SAON – a Sustained Arctic Observing Network.  Since Alaska is the U.S. Arctic, the question arises regarding the role of AOOS in these efforts.  This is still to be defined.  PICES, an international scientific organization, also has interest in developing a North Pacific GOOS alliance.  How should AOOS play in this arena? AOOS Director McCammon will attend the next SAON planning meeting in Helsinki, Finland in October 2008.

H.  Expectation management

Given the uncertainty of future funding, AOOS staff has had a difficult time “selling” the IOOS program, particularly to commercial fishermen and other industry sectors – potentially our largest customers and stakeholders.  We need to develop a national strategy for this that can be used at the regional level.

I.  Transition from research to operations

We are going to find it challenging in Alaska to transfer many of our observing system components into an operational system.  Given our remote coastline, vast distances to ship and human support, and extreme weather conditions, our systems will need substantial time and funding to become truly operational.